SCRUM MEETING WEEK (11)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​ Review code | ​​Next Week Lab | ​​ Complete code |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Adam Badry | ​​ Team Member |
| Oakley Pankratz | ​​ Team Member |
| Nick Kouwenhoven | ​​ Team Member |
| Jayden Jayawardhena | ​​ Team Member |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Completing front end prototyping, and Tying |
| **Issues completed** | ​​ 10 |
| **Issues left** | 2 |
| **Team Capacity** | 12 |
| **Summary** | ​​ Worked on front end prototyping, data visualizations, and test cases |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Monday March 18 |
| **End date** | Monday March 25 |
| **Sprint theme** | Integration |
| **Team capacity** | 12 |
| **Issues capacity** | 12 |
| **Individual capacity** | Adam: 3  Oakley: 3  Jayden: 3  Nic: 3 |
| **Potential risks** | Integration issues, merge conflicts |
| **Mitigations** | Testing & CI pipeline, code reviews |

**:books: Sprint planning resources**